Project SentinelAI

This is a professional approach. Having a Project Charter not only keeps you on track but also serves as a "Design Document" you can show to future employers or your current manager to demonstrate your architectural thinking.

Here is the blueprint for Project SentinelAI.

Project Charter: SentinelAI

Subtitle: AI-Powered Observability & Root Cause Analysis (RCA) Platform
Target Domains: Automotive (OTA/Connected Vehicle), Fintech (Payments/Invoicing)

1. Executive Summary

SentinelAI is a standalone diagnostic platform designed to bridge the gap between raw telemetry (Kibana logs) and actionable engineering insights. It uses Retrieval-Augmented Generation (RAG) to analyze production failures by comparing real-time logs against a historical knowledge base of resolutions.

2. Project Scope (Phase 1: 30-Day MVP)

- Log Ingestion: Support for manual upload/paste of .json, .csv, and raw stack traces exported from Kibana.

- Automated RCA: AI-driven explanation of errors (e.g., Identifying a Kafka deadlock vs. a Database timeout).

- Institutional Memory (RAG): A "Vector Store" that remembers past production incidents and their fixes to prevent repetitive debugging.

- Security: 100% local execution using Local LLMs to ensure no sensitive Fintech/Automotive data leaves the internal network.

3. Tech Stack

- Language: Java 21 (LTS)

- Framework: Spring Boot 3.3.x (with Spring AI)

- AI Engine: Ollama (Running Llama 3 or Mistral)

- Vector Database: PostgreSQL with pgvector extension

- Data Access: Spring Data JPA / Hibernate

- Containerization: Docker & Docker Compose (for Postgres and Ollama)

4. Key Features

- Log Semantic Search: Search for logs by "meaning" rather than just keywords (e.g., searching for "Network issues" finds 504 timeouts).

- RCA Report Generator: One-click generation of a summary including: Issue, Root Cause, Impacted Service, and Recommended Fix.

- Context-Aware Analysis: The AI is "primed" with your specific architecture (e.g., knowledge of your Spring Boot microservices and Kafka topics).

5. Expansion Phase (Future Scope)

- Live Connectors: Direct API integration with Elasticsearch/Kibana to pull logs automatically.

- Agentic Actions: AI agents that can automatically check Grafana metrics or restart a "stuck" Kafka consumer.

- Slack/Jira Integration: Posting RCA summaries directly to SRE channels or creating Jira tickets.

- Multi-Modal Support: Analyzing Grafana dashboard screenshots to detect visual anomalies in traffic.

6. Challenges & Mitigations

- Challenge: Hallucinations (AI giving wrong fixes).

  - Mitigation: Use RAG to force the AI to only suggest fixes found in your historical database.

- Challenge: Large Log Volume.

  - Mitigation: Implement a "Pre-processor" in Java to strip out timestamps and boilerplate before sending data to the AI.

- Challenge: Hardware Constraints.

  - Mitigation: Use "Quantized" models (smaller versions of Llama 3) that run smoothly on standard 16GB RAM laptops.

Next Step: Foundation

To start Week 1, we need to get your Development Environment ready.

Your Task:

- Confirm you have Docker Desktop installed.

- Install Ollama from ollama.com.

- Download Java 21.

Should I provide the pom.xml and the Docker Compose file to spin up your Vector Database?

The "Cloud-Swap" Architecture

We will use Spring AI’s abstraction layer. In your code, you will use generic interfaces like ChatModel and VectorStore.

| Component | Phase 1 (Local) | Phase 2 (AWS Migration) | Migration Effort |
| --- | --- | --- | --- |
| LLM Engine | Ollama (Llama 3) | Amazon Bedrock (Claude 3 / Titan) | Change 1 property file |
| Vector DB | Postgres + pgvector | Amazon RDS for Postgres (w/ pgvector) | Change JDBC URL |
| Compute | Localhost | AWS EKS (Kubernetes) or Fargate | Dockerize & Deploy |
| Log Source | File Upload | CloudWatch Logs / S3 | Add AWS SDK Dependency |

2. AWS Migration Strategy

To make this work on AWS in the future, we will follow these "Clean Architecture" rules:

- Externalize Configuration: Never hardcode URLs. Use Spring Profiles (application-local.properties vs application-aws.properties).

- S3 for Storage: When we move to AWS, the "Knowledge Base" (the PDFs/Logs) will move from your local folder to an S3 Bucket.

- IAM Roles: Instead of API Keys, we will design the app to use IAM Instance Profiles to talk to Bedrock or RDS securely.

3. Updated Tech Stack (AWS-Compatible)

To ensure the transition is smooth, we will use these specific libraries now:

- Spring AI AWS Bedrock Starter: We can include the dependency now but keep it "disabled" until you are ready for the cloud.

- Testcontainers: We will use this for local testing to simulate a real cloud database environment.